## Slide 1: SCRUM-AGILE
The Software Development Lifecycle magnum opus of modern project management

## Slide 2: What is Agile?
Agile Methodology is described as
a flexible, people-centered approach that helps teams quickly adapt to change and deliver value early and often. It empowers individuals to collaborate and creatively solve problems with autonomy and purpose. (Scrum Alliance, n.d.)

## Slide 3: What is Scrum?
Agile Methodology is described as
a way to get work done as a team in small pieces at a time, with continuous experimentation and feedback loops along the way to learn and improve as you go. (Scrum.org, n.d.)

## Slide 4: The “How?” of Scrum-Agile
The confluence of Agile’s adaptative and value-based approach with that of the procedural and consistent structure of the Scrum process results in a semi-rigid software development lifecycle that results in early and frequent value while enhancing the team’s confidence in team utilization and collaboration. The key components of this process consist of the roles, events, and artifacts involved.
Figure 1

## Slide 5: Scrum Roles
Table 1
Role | Quantity / Scrum Team | Scope of Responsibilities | Traits
Product Owner | 1 | Owns and manages the Product backlog and Product vision that guides the development Reviews the risk, stakeholder feedback, and output value of each aspect of the project to determine priority. Acts as a buffer layer between customer/stakeholder inputs and the Scrum team | Servant leader mindset Ability to analyze and prioritize Customer relation and stakeholder interaction management
Scrum Master | 1 | Clears roadblocks for the team’s ability to work Mentors and coaches the members of the scrum team utilizing Scrum practices Monitors the internal culture and trends of the team to foster continuous improvement and feedback loops | Active listener Developed facilitation skills Clear understanding of the Scrum methodology
Tester | 1+ | Re-engineers the acceptance criteria of assigned user stories into confirmation gateways to test the developer’s code Works with the Product Owner to determine the acceptance criteria’s scope and granularity Can work alongside developers to expedite the quality and efficiency of writing functional code. | Detailed oriented Ability to translate requirements into definable outcomes
Developer | 1+ | Deliver their assigned work timely and functional Collaborate cross-functionally with a focus on meeting all acceptance criteria in-line Communicate roadblocks and dependencies continuously | Ability to ask questions to seek clarification Comfort with adapting to changes Familiarity with problem solving and learning new tools

## Slide 6: Scrum Events
The events that take place during a Scrum-Agile lifecycle can vary based on the team implementing them, but they often are utilized as depicted below. Durations as suggested by Rebel Scrum (Iqbal, 2024).
Event | Frequency | Typical Duration | Participants | Purpose
Sprint Planning | 1/Day | 8 hours | Product Owner Scrum Master Developers/Testers | To determine the goals and the processes by which to complete each assigned user story resulting in an iteration of the solution
Daily Scrum | 1/Sprint | 15 min | Scrum Master Developers/Testers | To discuss progress, roadblocks, and enhance the chance for collaboration
Sprint Retrospective | 1/Sprint | 3 hours | Product Owner Scrum Master Developers/Testers | To review what could be improved for future Sprints and how they should do it. (Kneafsey, n.d.)
Sprint | 1/Sprint | 1-4 weeks | Product Owner Scrum Master Developers/Testers | To complete all tasks in a collaborative effort resulting in a functional iteration of the product
Sprint Review | 1/Sprint | 4 hours | Product Owner Scrum Master Developers/Testers Stakeholders | To review the completed iteration and gather feedback and actionable changes or enhancements that will be added to the product backlog
Table 2

## Slide 7: Scrum Artifacts
The objects produced by Scrum-Agile can be divided into three distinct Aritfacts.
Artifact | Description
Product Backlog | An indexed and prioritized list of functions and features that is organized by value-added and the team’s ability to construct and implement
Sprint Backlog | Items assigned to a specific Scrum Team’s Sprint that, when completed, will result in a functional iteration being produced.
Increment | The culmination of a completed Sprint that, ideally, is functional and ready to receive feedback and begin adding value.
Table 3

## Slide 8: Comparison
Since its initial inception into the world of software development, Scrum-Agile has sought to fill the gaps manifested by the older standard of the Waterfall method.
Waterfall
Once design is set, the product continues down the production line (similar to that of an assembly line)
More rigid and pivots/alterations are more costly if changed mid-project
Siloed production limiting collaboration on a routine basis
Scrum-Agile
Adaptable growth
Functional solution produced at each iteration
Defined roles with permeable avenues for cross-functional communication
Provides opportunity for enriching perspective and extending shared-experiences for creating better teams

## Slide 9: Large image
References
Scrum Alliance. (n.d.). What is agile - Everything you need to know to get started. https://www.scrumalliance.org/what-is-agile
Scrum.org. (n.d.). What is Scrum? https://www.scrum.org/resources/what-scrum-module
Figure 1  https://www.visual-paradigm.com/servlet/editor-content/scrum/what-are-scrum-events/sites/7/2018/11/scrum-roles-artifacts-events.png
Iqbal, M. (2024, February 3). Which Scrum events are time boxed? Rebel Scrum. https://www.rebelscrum.site/post/which-scrum-events-are-time-boxed
Kneafsey, S. (n.d.). The five Scrum events. TheScrumMaster.co.uk. https://www.thescrummaster.co.uk/scrum/the-five-scrum-events/

## Slide 10: Thank You
James Cummings
1-270-401-5860
jamescummings3@snhu.edu

## Slide 11: Citations
Template Editing Instructions and Feedback